## Slide 1: Autonomous Helicopter
By
David Mason
Adam Gould
Shaquana Peterson
Edward Budimier
Jens Johnson

## Slide 2: Project Description
To create a helicopter which is capable of autonomous: lift-off, point A to B navigation, obstacle avoidance and landing. All within a given environment without crashing.

## Slide 3: Accomplishments since last status report
Prototype built using IR Range Finder
Programmed ultrasonic range finder to be implemented on the helicopter

## Slide 4: Obstacles encountered since last status report and actions
Damaged Helicopters control board.
  Purchased and ordered a new one to be installed.

## Slide 5: Risks facing the project and actions
Will we be able to use wireless communications?
  Program Xbee wireless communication system
How will we interface a secondary power supply?
  Two batteries have been purchased.

## Slide 6: Objectives for the next week
Send a wireless sensor reading to another microcontroller
Develop and debug logical program flow.
Finish Cycle 1 Report

## Slide 7: Thank You!