## Slide 1: Autonomous Helicopter
By
David Mason
Adam Gould
Shaquana Peterson
Edward Budimier
Jens Johnson

## Slide 2: Project Description
Team 1, Project Autonomous Helicopter consists of five team members working together to develop an autonomous flight system for an RC helicopter.
In order to call the project a success, the following criteria should be met:
Autonomous lift off and hover
Autonomous landing
Autonomous object avoidance exploration routine
Autonomous wall following routine

## Slide 3: Timeline
Project Schedule |  |  |  |  |  |  |  |  |  | 
Activity | Cycle 1 |  |  |  | Cycle 2 |  |  |  |  | 
 | 10FEB-16FEB | 17FEB-23FEB | 24FEB-2MAR | 3MAR-9MAR | 10MAR-16MAR | 17MAR-23MAR | 24MAR-30MAR | 31MAR-6APR | 7APR-13APR | 14APR-20APR
Wireless Comm |  |  |  |  |  |  |  |  |  | 
Balance Helicopter |  |  |  |  |  |  |  |  |  | 
Program Sonar Sensors |  |  |  |  |  |  |  |  |  | 
Program IR Sensor |  |  |  |  |  |  |  |  |  | 
Repairs/Ordering parts |  |  |  |  |  |  |  |  |  | 
Complete Prototype |  |  |  |  |  |  |  |  |  | 
Prototype testing |  |  |  |  |  |  |  |  |  | 
Complete Project |  |  |  |  |  |  |  |  |  | 
Milestones |  |  |  |  |  |  |  |  |  | 
1. Performance of sensors confirmed |  |  |  |  |  |  |  |  |  | 
2. Communication between microcontroller and helicopter controller confirmed |  |  |  |  |  |  |  |  |  | 
3. Developed a logic flowchart for helicopter's autonomous actions |  |  |  |  |  |  |  |  |  | 
4. Mounted Necessary parts onto helicopter and begin prototype testing |  |  |  |  |  |  |  |  |  | 
5. Helicopter tested to ensure proper autonomous function |  |  |  |  |  |  |  |  |  | 

## Slide 4: Accomplishments
Purchased all parts needed for project.
Tested Helicopter Payload
Programmed Ultrasonic and IR sensors
Interfaced with Remote Control and Transmitter
Experimented with IR sensor for E-Day
Developed rudimentary optical altitude control.

## Slide 5: Obstacles and Strategies
Control board Fried
  Purchased new board from Hong Kong
Flybar damaged
  Found more Resilient Material
  Spaced Rotor Blades
Blade Broken
  Replacements were purchased with the Helicopter
Interfacing with Remote
  Explore different methods of signal generation

## Slide 6: Risks Faced
Virtual Signal Transmission
Wireless Communications
Time Constraints

## Slide 7: Budget
Component | Supplier | Unit Cost | Quantity | Total Cost
3.5-Ch Metal Outdoor RC Helicopter Volitation 9053 | E Toys World | $68.25 | 1 | $68.25*
Arduino Fio | sparkfun.com | $24.95 | 2 | $49.90*
FTDI Basic Breakout | sparkfun.com | $14.95 | 1 | $13.95*
Main Rotor Blade Set A And B 4 | Superstition Hobbies | $8.24 | 1 | $8.24*
XBee 1mW Chip Antenna | sparkfun.com | $22.95 | 2 | $45.90*
Break Away Headers - Machine Pin | sparkfun.com | $2.95 | 1 | $2.95*
Polymer Lithium Ion Battery | sparkfun.com | $8.95 | 1 | $8.95*
Polymer Lithium Ion Battery - 20mAh | sparkfun.com | $5.95 | 1 | $5.95*
Triple Output LED RGB-Clear | sparkfun.com | 1.95 | 2 | $3.90*
Infrared Proximity Sensor Long Range | sparkfun.com | $14.95 | 1 | $14.95*
9V Snap Connector | sparkfun.com | $1.25 | 1 | $1.25*
9V to Barrel Jack Adapter | sparkfun.com | $2.95 | 1 | $2.95*
Arduino Uno SMD | sparkfun.com | $29.95 | 1 | $29.95*
Total Estimated Project Cost |  |  |  | $207.99*

## Slide 8: Batteries
Lithium Polymer - Primary
Lightest Weight vs. Power Density
Fio compatible
$8.95 + 5.95 = $14.90
9 Volt Alkaline – Secondary
Cheap
High Voltage
Heavy
$2.50

## Slide 9: Power Supplies and Balance
Arduino and sensor power supply.
Weight distribution.

## Slide 10: Sharp IR Range Finder Sensor
Less Accurate
Less Open Source Code
Cheap $14.95 each
Better for Motion Detection

## Slide 11: PING))) Ultrasonic Range Sensor
Wall Sensor
Floor Sensor
Front Facing
Sufficient Range
Accurate Distance Sensing
Open Source
Donated By Dr. Roppel = $0.00

## Slide 12: Forward Facing Wall Sensor
Wall detection and object avoidance.

## Slide 13: Downward Facing Hover Control Sensor
Altitude detection.
Hover control.
Take off and landing feedback.

## Slide 14: Side Facing Parallel Control Sensors
Wall distance detection.
Parallelism.
Wall following.

## Slide 15: Sensor System

## Slide 16: Arduino Fio x 2
Compact
Light Weight
X-Bee Ready
Li-Po Battery Compatable
Battery Charger
$24.95 x 2 = $49.90
Remote Board Heli-Sensor Board

## Slide 17: Micro Controller-Controlled RF Remote Control
Left Stick Potentiometer
Bypass to control Altitude
Right Stick Potentiometer
Bypass to Control Heading
and Airspeed
Transmitter Wired directly to Fio with xBee receiver

## Slide 18: X-Bee Transceiver
Provides Wireless Communication
between Arduino Fio Micro Controllers
$22.95 x 2 = $45.90

## Slide 19: Arduino Fio and X-Bee Transceiver
Sensor Feedback through
Wireless communication.

## Slide 20: Logic Flow Diagram
S1
S2
S3
S4

## Slide 21: Logical Flow Diagram